RegEngine

Product Requirements Document

Investor Feedback Sprint — March 2026

Based on two rounds of venture-grade teardown analysis

# Executive Summary

This PRD captures every actionable item from two rounds of investor-grade teardown analysis of regengine.co. The analysis was conducted by an a16z-calibrated evaluation GPT and scored RegEngine at: urgency 9/10, product clarity 8/10, trust/transparency 8.5/10, but GTM proof 4/10, moat 4/10, and seed investability 6/10.

The verdict: “Credible seed-stage wedge with a few dangerous precision gaps.” The narrative now matches the live site. The remaining work is about regulatory precision, maturity signaling, and proof — not copy cleanup.

# Current Venture Scorecard

| Category | Score | Gap |
| --- | --- | --- |
| Urgency | 9/10 | None — real regulatory forcing function |
| Product Clarity | 8/10 | Minor — tighten integration claims vs registry |
| Trust / Transparency | 8.5/10 | Minor — SOC 2 timeline, soften anti-SOC rhetoric |
| Compliance Precision | 6/10 | Fix FSMA guide: 7 CTEs not 6, precise FDA language |
| Product Proof | 5/10 | Too many tools rendering “Loading...” stubs |
| GTM Proof | 4/10 | No customer logos, case studies, or before/after results |
| Moat | 4/10 | Evidence layer + early switching costs, not network effects |
| Seed Investability | 6/10 | Plausible founder bet, not yet category-winner underwrite |

# Sprint 1: Compliance Precision (P0 — This Week)

The investor explicitly flagged this as “the biggest live bug.” Your FSMA guide is a public educational page that FDA-regulated companies may rely on. It must be legally precise.

## 1.1 Fix FSMA Guide: 7 CTEs, Not 6

Problem: The guide says “Six events you need to track” but FDA’s FAQ lists seven CTEs: harvesting, cooling, initial packing, first land-based receiving, shipping, receiving, and transformation. Your own trust center says “7 CTE types.”

Fix: Update the FSMA 204 guide page to list all 7 CTEs with correct FDA terminology. Add “First Land-Based Receiving” as a distinct CTE type.

File: frontend/src/app/fsma-204/page.tsx

## 1.2 Fix FDA Enforcement Language

Problem: The guide says FDA “extended” the deadline. The precise language is: FDA proposed an extension and Congress directed FDA not to enforce before July 20, 2028.

Fix: Update to: “FDA’s original compliance date was January 20, 2026. Congress directed FDA not to enforce the rule before July 20, 2028. The requirements themselves have not changed.”

File: frontend/src/app/fsma-204/page.tsx, frontend/src/lib/fsma-tools-data.ts

## 1.3 Align CTE Count Across All Pages

Audit: Search for “6 CTE”, “six events”, “7 CTE” across the entire frontend. Every reference must say 7.

# Sprint 2: Product Proof (P0 — This Week)

The tools page is the biggest maturity risk on the site. Several pages render “Loading...” stubs. The fix is to cut the public surface down to what actually works.

## 2.1 Audit All Free Tools for Loading States

Problem: ROI calculator shows “Loading calculator…”, CTE mapper shows “Loading mapper…”, knowledge graph shows “Loading graph builder…”, unified dashboard and data import hub show “Loading…”

Fix: For each tool: either make it fully functional (renders real content immediately) or remove it from the tools landing page. Do not show “Loading…” to crawlers or investors.

Target: Reduce the public tools surface from ~15 advertised to the 8-10 that actually render completely.

## 2.2 Product Page Integration Claims

Problem: Product page says “API, CSV, EDI 856, and supplier portal ingestion paths” and lists EDI 856 as “Built for production.” Integrations registry says EDI 856 is “Pilot / Custom Scoped.”

Fix: Update product page to match the integrations registry. Use: “API, CSV/XLSX, and SFTP ingestion paths. EDI 856 inbound in guided pilot.”

File: frontend/src/app/product/page.tsx

## 2.3 SOC 2 Rhetoric

Problem: Security page says “Traditional compliance relies on SOC 2 attestations and auditor opinions. RegEngine gives you a SHA-256 hash.” Procurement teams read this as “we don’t have SOC 2.”

Fix: Change to: “RegEngine adds cryptographic verification on top of standard compliance controls. SHA-256 hashing lets you verify record integrity independently — whether or not you require a SOC 2 report.”

File: frontend/src/app/verify/page.tsx

# Sprint 3: Proof Artifacts (P1 — Next 2 Weeks)

The investor said: “Public proof is still mostly founder proof.” The next credibility layer requires one hard proof artifact that is not founder biography.

## 3.1 Create One Real Export Package Demo

What: A downloadable sample FDA export package generated from the 60K+ events in the production database. Include: FDA sortable CSV, chain verification JSON, manifest with SHA-256 hash.

Where: Link from the Product page, Verify page, and Retailer Readiness page.

Why: This is the single strongest proof artifact you can ship without a customer testimonial. It shows the product actually produces the output it claims.

## 3.2 Create One Onboarding Case Study

What: Document one design partner’s onboarding: time to first CTE, number of events ingested, compliance score improvement, export turnaround time.

Format: Single page on the site (e.g., /case-studies/first-partner) with real numbers. Even anonymized data is more credible than no data.

## 3.3 Add Social Proof to Homepage

What: Even “Built with input from food safety teams at [anonymized]” or partner logos with permission.

Where: Homepage below the stats bar, pricing page above the comparison table.

## 3.4 Substantiate “20+ Years in Federal Compliance”

Problem: Retailer page claims “20+ years in federal compliance” which is stronger than the About page substantiates.

Fix: Either add specific career history (Senate staff dates, AmeriCorps dates, compliance roles) or soften to “Decade of experience across federal compliance, policy, and food systems.”

# Sprint 4: Competitive Positioning (P1 — Next 2 Weeks)

## 4.1 Source All Competitor Comparison Data

Problem: ReposiTrak line is now sourced. FoodLogiQ and TraceGains rows still look like house estimates.

Fix: Either add source footnotes for every competitor row, or remove specific pricing/time claims for FoodLogiQ and TraceGains and replace with “Enterprise pricing” / “Contact Sales.”

## 4.2 Clarify the Moat Story

Current positioning: Straddles between “evidence layer” and “network/benchmarking.”

Recommended: Drop the word “moat” entirely. Say: “Today we have a wedge and early workflow lock-in. Defensibility compounds through retailer-specific templates, supplier-quality benchmarks, and recall workflows that deepen with each onboarded customer.”

# Sprint 5: GTM Proof (P2 — Next 30 Days)

This is the hardest sprint because it requires customer activity, not code. But the investor was explicit: “Show me proof and reduce bus factor.”

## 5.1 Quantify Self-Serve vs Founder-Assisted

Metric needed: What % of onboarding is reusable product vs bespoke founder labor?

Target answer: “80% self-serve via CSV bulk upload. 20% integration scoping we’re productizing.”

How to prove it: Track time-to-first-compliant-export for each design partner. Log onboarding hours. Publish the ratio.

## 5.2 Prepare Diligence Answers

Five questions investors will ask in the room:

- How many customers are paying, not just design partners?

- Who buys first — ops, QA, food safety, or IT?

- Show one real tenant end-to-end: ingest, audit trail, export, verification.

- How much is reusable product vs bespoke mapping?

- What makes RegEngine sticky after deadline pressure fades?

## 5.3 First Two Hires

Investor concern: Single-founder concentration risk. About page says you built every layer.

Answer needed: Who are the first two hires? How fast do they de-risk key-person dependency? Have this answer ready for every investor meeting.

# Already Completed (This Session)

The following items were flagged by the investor analysis and have been fixed on the live production site:

| Issue | Resolution |
| --- | --- |
| Overage pricing: $0.002 vs $0.001 | Standardized to $0.002/CTE everywhere |
| Partner pricing: “year one” vs “life of account” | Changed to “life of account” everywhere |
| FAQ: “transition to GA pricing” contradiction | Removed the question entirely; answer confirms locked for life |
| Starting price: $999 vs $425 | Changed to $425/mo (partner) in comparison table |
| Free tools: 15 vs 18 | Removed hardcoded numbers |
| Support page: Growth/Scale/Enterprise | Updated to Base/Standard/Premium |
| ReposiTrak: $2,148/facility/yr | Changed to “From $59/mo*” with honest footnote |
| Retailer page: “No spreadsheets” | Changed to “API and CSV ingest” |
| Retailer FAQ: “Q1 2027 estimate” | Uses real dates: Walmart Aug 2025, Kroger Jun 2025 |
| Trust center: “follow-on work” | Removed; production-ready language |
| Audit bundle: “last_run_failed” | Changed to active with real manifest hash |
| “See Live Merkle Chain” → /alpha | Now routes to /verify |
| /alpha conflicting terms | Redirects to /founding-design-partners |
| Export Jobs “Alpha release” banner | Removed; production copy |
| Next.js 16 breaking all Vercel builds | Pinned to 15.5.12 |

# Sprint Timeline

| Sprint | Focus | Key Deliverables | Timeline |
| --- | --- | --- | --- |
| 1 | Compliance Precision | 7 CTEs, FDA language fix, cross-page audit | This week |
| 2 | Product Proof | Remove loading stubs, fix integration claims, SOC 2 rhetoric | This week |
| 3 | Proof Artifacts | Sample export, case study, social proof, credential audit | Next 2 weeks |
| 4 | Competitive | Source all comparison data, clarify moat story | Next 2 weeks |
| 5 | GTM Proof | Quantify self-serve ratio, diligence answers, hiring plan | Next 30 days |

Target outcome: Move from “credible seed-stage wedge with precision gaps” (6/10 investability) to “clear founder bet with validated wedge and early proof” (7.5/10 investability) within 30 days.